IPND Manager

Integrated Public Number Database - IPND Change Request Process Version Number 1.4 Date: 15th September 2020 Approved by: Penelope Waite Title: IPND Manager Email: IPND.Manager@team.telstra.com

1February 2, 2000

Controlled Document

TABLE OF CONTENTS

1. 	Purpose	3

2. 	Scope	3

3. 	Actions	3

3.1. 	Identify/Raise Change Request	4

3.2. 	Register Change Request	4

3.3. 	Investigate Change Request	4

3.4. 	Impact Analysis	5

3.5. 	Approve Change Request	5

3.6. 	Development	6

3.7. 	Close Change Request	6

3.8. 	Priority Levels	6

3.9. 	Change Request Statuses	7

4.	Definitions	8

5.	Attachments	8

DOCUMENT CONTROL SHEET	3

# Purpose

The purpose of this document is to define the procedures used for initiating a Change Request with regard to the management, development and operation of the Integrated Public Number Database (IPND).

# Scope

This document covers the processes for initiating and actioning Change Requests with regard to the IPND.  The procedures outlined may be used by any party who is involved with the IPND wishing to initiate a change request. IPND Change Requests will be managed by the IPND Manager

# Actions

This section describes the Change Request Process. The IPND Change Request Process has been divided into eight categories which will be discussed in further detail;

- Identify/Raise Change Request

- Register Change Request

- Investigate Change Request

- Impact Analysis

- Approve Change Request

- Development

- Close Change Request

## Identify/Raise Change Request

An IPND Change Request can be raised by any of the following:

- IPND Manager

- IPND Data Provider

- IPND Data User

- Any person or organisation that may be approved by the IPND Manager        for example regulators such as ACMA and ACIF.

- IPND Operations Manager (Logical Technologies Pty Ltd)

IPND Change Requests may be initiated by completing an IPND Change Request Form (See Attachment 7.1) and sending it to the IPND Manager via email to IPND.Manager@team.telstra.com, or by directly contacting the IPND Manager who will enter the Change Request details onto the form.

The initiator of the Change Request may suggest a priority for the Change Request and must provide a description of the proposed benefits from such a change. This aspect of the Change Request (outlining the advantages of the changes) should be as detailed as possible.

The IPND Manager enters the details of the Change Request on a Change Request form. This is not necessary if the form has already been completed by the initiator of the Change Request.

## Register Change Request

Each Change Request after it has been logged, will be set to status New Request. At weekly intervals the IPND Manager will review all the outstanding Change Requests and update the status to Deferred, Rejected or Accepted for all Change Requests with a status of new.

The request’s priority is confirmed and the initiator advised of the Change Request’s status.  The IPND change request form is updated accordingly. Deferred requests will be reviewed at a predetermined time agreed by both the IPND Manager and the request initiator.

Per IPND Code C555:2020 Section 7.1.11, where the IPND Manager proposes to make changes to the IPND interface, or to the IPND Technical Requirements, and those changes would have a material impact on Data Users or Data Providers, the IPND Manager must notify, in writing, all affected Data Users and Data Providers of the changes:

(a) on an equitable basis; and

(b) at least six months in advance of the change;

to the extent that such notification is possible

## Investigate Change Request

If the Change Request status is set to Accepted, the IPND Manager will investigate the high-level impacts of any changes resulting from the implementation of the Change Request. This analysis will incorporate the effects of the changes to Data Providers, Data Users and what they mean for the industry as a whole.

The Change Request will be analysed by the IPND Operations Manager. If the Change Request cannot be allocated for assessment due to the current workload, its status is set to Wait Investigate and the initiator is advised. All Change Requests with a priority of ‘critical’ must proceed to the Investigation status and not be set to Wait Investigate.

If the status of the Change Request is set to Investigation, the IPND Manager will then forward the request to the IPND Operations Manager for evaluation and the provision of a quote. The study should indicate impacts to the IPND system and whether regression testing is necessary. The quote issued is valid for 30 days.

The IPND Manager evaluates the quote to determine if a full impact analysis is warranted and whether the cost of the Change Request is within IPND budgetary obligations and product specifications.

The Change Request initiator is advised of the change to the status of the Change Request and its progress via E-mail by the IPND Manager mail box: IPND.Manager@team.telstra.com.

## Impact Analysis

If the IPND Manager has accepted the quote, the IPND Operations Manager will proceed with the impact analysis. The analysis will identify affected parties, suggest approximate time frames and outline any work needed to test and implement the Change Request.

Once the impact assessment has been conducted, the details are provided to the IPND Manager.

All Data Providers and Data Users are provided with copies of the Change Request. Any problems highlighted by the IPND Users should be communicated to the IPND Manager.

At this stage, the Change Request status is set to Analysis Complete. The request initiator is advised of the status.

## Approve Change Request

The IPND Manager will evaluate the Impact Analysis and, once again, review its priority. Once evaluated the IPND Manager will decide whether the Change Request is to be Deferred, Rejected or Approved. The IPND Change Request Form will be updated accordingly and the initiator advised.

For Change Requests to the IPND Functional Specifications or System Design, the IPND Manager will need to submit an Impact Analysis Report to the IPND ACIF Working Committee to seek approval of the Change Request and update its status to Wait Approval. Upon evaluation, the IPND Working Committee will decide whether the Change Request is to be Deferred, Rejected or Approved.

If Approved, the Change Request is scheduled into the IPND work program by the IPND Operations Manager and set for implementation. The IPND Manager will inform all involved parties of the Change Request status.

## Development

While under development and testing, the Change Request status is set to Development status until the work is completed. Resources are allocated, documents are created or updated and the Change Request is migrated to Test Acceptance.

Once the testing has been completed the Change Request is set for release. The IPND Operations Manager in consultation with the IPND Manager arranges for a date when the Change Request can be implemented. The IPND Manager advises all IPND Users of the date when the Change Request is to be released into production.

All related IPND documentation is updated to reflect the Change Request including the IPND Website.

## Close Change Request

The IPND Manager receives confirmation of the completion of the Change Request. This confirmation includes the final analysis and results of the migration to IPND production.

## Priority Levels

| Critical | Vital to initiator and/or IPND operation. Urgent resolution required. |
| --- | --- |
| High | Vital to initiator and/or IPND operation. Resolution not necessarily urgent, but must be addressed |
| Medium | Important to initiator and/or IPND operation. Suggested enhancements to IPND. Not vital. |
| Low | Suggestions for IPND operation improvement. Not vital |

Change Request Statuses

Figure 1:  IPND Change Request Process Flow

| New Request | Change Request is raised and documented on IPND Change Request Form. Details transferred to IPND Change Request Register - Outstanding Table. Priority established. |
| --- | --- |
| Deferred | Change Request is deferred for investigation and a time frame is agreed by the IPND Manager and the Change Request initiator. |
| Rejected | Change Request will not proceed to analysis stage. Inappropriate for IPND. Initiator advised. |
| Accepted | Change Request is accepted by IPND Manager and impact analysis is requested. Initiator advised. |
| Investigation | Change Request is analysed for impact to IPND. |
| Wait Investigate | Impact analysis deferred due to excessive work load. (Except ‘Critical’ Change Requests) |
| Analysis Complete | Impact Assessment returned to IPND Manager and evaluated. |
| Wait Approval | Impact Analysis Report completed by IPND Manager and passed to IPND Working Committee for discussion and to seek approval |
| Approved | Change Request scheduled into IPND work program. |

# 4.	Definitions

The following words, acronyms and abbreviations are referred to in this document.

| Term | Definition |
| --- | --- |
| ACMA | Australian Communications & Media Authority |
| ACIF | Australian Communications Industry Forum |
| CSP | Carriage Service Provider |
| Data Provider (D/P) | Carrier or Carriage Service Provider obliged to provide data to the IPND |
| Data User (D/U) | Any publisher of a telephone directory or Provider of Operator Assistance services, Emergency services or Law Enforcement |
| IPND | Integrated Public Number Database |
| IPND Manager | Telstra |
| IPND Operations Manager | Logical Technologies Pty Ltd |

# 5.	Attachments

| 5.1 | IPND Change Request Form |
| --- | --- |

IPND Change Request Form

| Change Request Number: | CR - |
| --- | --- |
| Change Request Title: |  |
| Raised By: |  | Phone: |  |
| Date Raised: |  |
| Suggested Priority: | ( Critical ( High ( Medium ( Low |

Change Request Details:

Benefits of Proposed Change / Impact of Not Implementing Change:

List of Supporting Documents:

| Status History: | Status | Priority | Date | By Whom |
| --- | --- | --- | --- | --- |
|  | New Request |  |  |  |
|  | Acceptance Deferred |  |  |  |
|  | Accepted |  |  |  |
|  | Wait Investigate |  |  |  |
|  | Investigate |  |  |  |
|  | Analysis Complete |  |  |  |
|  | Wait Approval |  |  |  |
|  | Approval Deferred |  |  |  |
|  | Approved |  |  |  |
|  | Development |  |  |  |
|  | Closed |  |  |  |
|  | Rejected |  |  |  |

IPND Change Impact Assessment Form

| Change Request Number: | CR |
| --- | --- |
| Change Request Title: |  |

Impact to Project:

Other Comments:

| Effort Required: |  |
| --- | --- |
| Schedule Impact: |  |

| Assessment Completed By: |  |
| --- | --- |
| Assessment Date: |  |
| Work Quotation |  |

# DOCUMENT CONTROL SHEET

Contact for Enquiries and Proposed Changes

If you have any questions regarding this document contact:

Name:	Penelope Waite

Designation:	IPND Manager

Phone:	02 9866 6234

Mobile:	0477 709 548

Email:	IPND.Manager@team.telstra.com

If you have a suggestion for improving this document, complete and forward a copy of Suggestions for Improvements to Documentation (form 000 001-F01).

Record of Issues

| Issue No | Issue Date | Nature of Amendment |
| --- | --- | --- |
| 1 | 2 February 2000 |  |
| 1.1 | 17 August 2005 | Minor amendments to template |
| 1.2 | 19th August 2008 | Change IPND Manager name from Sanjay Prem to Tony Parker |
| 1.3 | 15th August 2011 | Change IPND Manager phone number |
| 1.4 | 15th September 2020 | Change IPND Manager name from Tony Parker to Penelope Waite Change IPND Manager contact details Added more content to 3.2 Register Change Request to comply with IPND Code C555:2020 Section 7.1.11 |

This publication has been prepared and written by Telstra and is copyright. Other than for the purposes of and subject to the conditions prescribed under the Copyright Act, no part of it may in any form or by any means (electronic, mechanical, microcopying, photocopying, recording or otherwise) be reproduced, stored in a retrieval system or transmitted without prior written permission from the document controller. Product or company names are trademarks or registered trademarks of their respective holders.

Note for non-Telstra readers: The contents of this publication are subject to change without notice. All efforts have been made to ensure the accuracy of this publication. Notwithstanding, Telstra does not assume responsibility for any errors nor for any consequences arising from any errors in this publication.